## Venn’s Blue Border™ Rollout Planning Guide

Putting a solid plan in place is the best way to ensure a successful rollout of Venn at your organization.

# Rollout Timeline

We recommend planning your rollout in the following phases. The dates in this table will populate when you set S.M.A.R.T. goals for each rollout phase below to provide you a high-level summary.

| Rollout Phase | Completed By Dates |
| --- | --- |
| Phase 1: Introduction Tell your users about Venn. Focus on why you will use Venn and the benefits to your organization. | introduction complete date |
| Phase 2: Onboarding Support users as they install and start using Venn. Provide clear instructions and prepare for questions. | onboarding complete date |
| Phase 3: Adoption Make sure that users are working in Blue Border. Monitor usage and enforce your company's policies. | adoption complete date |

# Change Management Planner

Remember that you're not just introducing new software—you’re driving a change in how people work. Use the planner below to set S.M.A.R.T goals for your rollout that leverage change management tactics to effectively motivate the change.

💡Visit the Venn Rollout Toolkit for templates and resources to support each phase.

## Phase 1: Introduction Tell your users about Venn. Focus on why you will use Venn and the benefits to your organization. S.M.A.R.T Goal We will introduce Venn to target users by introduction complete date.. Example: We will introduce Venn to all employees by April 1. - IT will send an email to managers before the March All Hands Meeting. - IT will do a short presentation about Venn during the March All Hands Meeting. - IT will send an email to all employees after the March All Hands Meeting. - HR will send out an updated Device Policy to be e-signed by the end of March.

| Change Management Tactic: Start with Why |  |  |
| --- | --- | --- |
| When people know the benefits of a change, they are more likely to embrace it. Help people understand the purpose and value of the change by clearly communicating why it’s happening. 💡Don’t assume that these reasons will be obvious to your users (even if they are obvious to you!). | What are the benefits of ensuring your work data is secure? Note the benefits for employees, clients, and the company. Mention audits, regulations, and accreditations that apply to the company. |  |
|  | What are the potential risks of not working in a secure environment? Cite potential consequences from the company, clients, or regulators. Reference any known examples of data breaches in your industry. |  |
|  | Why is Venn the right solution for your organization’s needs? Think about why you chose Venn. Do you currently have security gaps that Venn helps you close? Is it superior to your current solution (e.g., VDI)? |  |

## Phase 2: Onboarding Support users as they install and start using Venn. Provide clear instructions and prepare for questions. S.M.A.R.T Goal We will roll out Venn to target users by onboarding complete date.. Example: We will roll out Venn to all employees by June 1. - IT will send out onboarding instructions to employees in waves: - Wave 1 – G&A (18 users): April 1 – April 15 - Wave 2 - Operations (62 users): May 1 – May 15 - Wave 3 - All other employees (40 users): May 15 – May 31 - IT will schedule weekly office hours from April 1 – May 31.

| Change Management Tactic: Make It Easy to Comply |  |  |
| --- | --- | --- |
| People are more likely to embrace a new process when the path they are supposed to take is clear, even if it’s not what they’re used to. Make the change easy by providing clear instructions from the outset. 💡Don’t assume that users will be able to figure it out on their own. Provide instructions that are clear and explicit! | Users will be required to install the Venn app on their computers to work in Blue Border. Note any other requirements and expectations. - Venn requires these minimum software specs. What additional device requirements do you have? What is the policy for users who do not have devices that meet the requirements? - Will users log in via your IdP or with a Venn username and password? How will they receive their login credentials? - What software products do users need installed on their devices for work? Consider your company’s security requirements (e.g., antivirus software) and the products needed for your user workflows (e.g., Microsoft Office). - Venn has the following file system integrations available. Where will users store and access work files? |  |

## Phase 3: Adoption Make sure that users are working in Blue Border. Monitor usage, enforce your company's policies, and onboard new users as they join the company. S.M.A.R.T Goal We will ensure that target users are working exclusively in Blue Border by adoption complete date.. Example: We will ensure that all employees are working exclusively in Blue Border by July 1. - IT will distribute Venn onboarding status by department to each department head on June 1. - IT will set up “Report-only” Conditional Access in Microsoft on June 15 and notify department heads of all failures over the next 2 weeks. - On June 15, IT will notify all employees that they will enforce Conditional Access in Microsoft on July 1. - On July 1, IT will enforce Conditional Access in Microsoft.

| Change Management Tactic: Make It Hard Not to Comply |  |  |
| --- | --- | --- |
| When the old way is difficult or impractical, people are more likely to embrace the new process. Create obstacles to old habits to ensure the desired change becomes the default choice. 💡Don’t try to block all noncompliant behavior. Focus on creating a few strategic obstacles that will nudge users in the right direction! | In order to discourage users from working outside of Blue Border, you can restrict access to key work applications so that they can only be accessed by Blue Border Private Company Gateway IP Addresses. Which software products will you consider restricting access to? Required Criteria: - Users have business licenses - The software allows you to restrict access to specific IP addresses Recommended Criteria: - The software is used by most or all Venn users - The software is used frequently Learn more about restricting access here. At a minimum, we recommend locking down access to your core collaboration suites, such as Microsoft 365 or Google Suite. |  |